## Slide 1: MSE Presentation 2 MultiAgent Control of Traffic Signals (MACTS)
Bryan Nehl
MSE Candidate

## Slide 2: Agenda
Action Item update
Vision Document 2.0
Project Plan 2.0
Formal Requirements Specification
Architecture Design 1.0
Test Plan
Formal Technical Inspection Checklist
Executable Architecture Prototype
Risk Log Update

## Slide 3: Action Items Update
Revise Use Case diagram
Track SLOC and provide alternate estimates
Track rework per week (graph)
System evaluation should include and describe comparison baseline.
Request Technical Inspectors
Request Project Server Space

## Slide 4: Vision Document 2.0

## Slide 5: Project Plan 2.0

## Slide 6: Formal Requirements Specification

## Slide 7: Architecture Design 1.0

## Slide 8: Test Plan

## Slide 9: Formal Technical Inspection Checklist

## Slide 10: Demonstration Interaction with SUMO

## Slide 11: Executable Architecture Prototype

## Slide 12: Phase III Deliverables
Action Items from Phase 2
Notes: Do the Metrics Agent for the Formal Requirements Specification?
I think my documentation was suggesting the safety officer agent.

## Slide 13: Project Risks and Spikes
Risks
Python
SUMO
Scope
Time
Spikes
SUMO
  Network Load
  Network Double T
  Read from TRACI
  Send to TRACI
  Network Metrics
  Read Sensors
  Add Sensors
Notes: Am I trying to do too much in my time frame?
Quality concern by 100% test coverage of non-trivial code. Won’t test API/library calls. Will strive for low cyclomatic complexity.

## Slide 14: Questions and Comments
?

## Slide 15: References
SUMO, “Simulation for Urban MObility,” Sep. 2011; http://sourceforge.net/apps/mediawiki/sumo/index.php?title=Main_Page.
T. Masterton and D. Topiwala, “Multi-Agent Traffic Light Optimisation and Coordination,” white paper, Thales Group, Reference VCS081002, Issue 2, 2008.
W. Royce, Software Project Management: A Unified Framework, Addison-Wesley,1998, p. 34, pp. 265-281.
B. Boehm et al., “Cost Models for Future Software Processes: COCOMO 2.0,” Annals of Software Eng., Vol. 1, 1995, pp. 57-94.
K-State Master of Software Engineering web site, “MSE Portfolio Requirements,”
November 28, 2011; http://mse.cis.ksu.edu/portfolio.html.
Center for Systems and Software Engineering web site, “COCOMO II,” December 4, 2011: http://sunset.usc.edu/csse/research/COCOMOII/cocomo_main.html.
The Code Project web site, “Software Project Cost Estimates Using COCOMO II Model,” December 4, 2011: http://www.codeproject.com/KB/architecture/cocomo2.aspx.
Naval Postgraduate School web site, “COCOMO II - Constructive Cost Model,” December 4, 2011: http://diana.nps.edu/~madachy/tools/COCOMOII.php.
Center for Software Engineering, USC, COCOMO II: Model Definition Manual Version 2.1, 2000.
The Code Project web site, “Calculating Function Points,” December 4, 2011: http://www.codeproject.com/KB/architecture/Calculate_Function_Point.aspx.
USC Center for Software Engineering website, “COCOMO II Affiliates,” December 4, 2011: http://csse.usc.edu/csse/affiliate/private/COCOMOII_Driver+Calc_Ss/SpreadSheet-COCOMOII.html.

## Slide 16: References 2
IEEE Std. 730-1998, IEEE Standard for Software Quality Assurance Plans, IEEE 1998.
IEEE Std. 730.1-1995 IEEE Guide for Software Quality Assurance Planning, IEEE, 1995.
Python Software Foundation, “PEP 8 -- Style Guide for Python Code”, Python, 24 Sep. 2011; http://www.python.org/dev/peps/pep-0008/.
Python Software Foundation, “PEP 257 – Docstring Conventions”, Python, 24 Sep. 2011; http://www.python.org/dev/peps/pep-0257/.
K. Hill, “GMoDS-based Runtime Agent Role Interpreter SQA Plan 1.0”, People, 15 Sep. 2011; http://people.cis.ksu.edu/~kylhill/phase_1/sqa_plan.pdf.
B. Nehl, “Multiagent Control of Traffic Signals Project Plan 1.0”, People, 26 Sep. 2011; http://people.cis.ksu.edu/~bnehl/repos/macts.git/.
W. Royce, Software Project Management; Addison-Wesley, 1998, pp. 290-291.