**Project Plan**

For Multiagent Control of Traffic Signals

Version 1.0

Submitted in partial fulfillment of the requirements of the degree of MSE

Bryan Nehl

CIS 895 – MSE Project

Kansas State University

Table of Contents

[1 Introduction 3](#_Toc308385544)

[1.1 References 3](#_Toc308385545)

[1.2 Terms 3](#_Toc308385546)

[2 Work Breakdown Structure 3](#_Toc308385547)

[2.1 Inception Phase 4](#_Toc308385548)

[2.2 Elaboration Phase 4](#_Toc308385549)

[2.3 Production Phase 4](#_Toc308385550)

[3 Cost Estimate 4](#_Toc308385551)

[3.1 COCOMO 2.0 4](#_Toc308385552)

[4 Architecture Elaboration Plan 4](#_Toc308385553)

[4.1 Revise Vision Document 4](#_Toc308385554)

[4.2 Revise Project Plan 4](#_Toc308385555)

[4.3 Create Formal Specification 5](#_Toc308385556)

[4.4 Create Architectural Design 5](#_Toc308385557)

[4.5 Create Test Plan 5](#_Toc308385558)

[4.6 Conduct Technical Inspection 5](#_Toc308385559)

[4.7 Create Executable Architecture Prototype 5](#_Toc308385560)

# Introduction

This is the initial project plan for the Multiagent Control of Traffic Signals (MACTS) Masters of Software Engineering project.

## References

1. W. Royce, Software Project Management: A Unified Framework, Addison-Wesley,

1998, p. 34, pp. 265-281.

1. B. Boehm et al., “Cost Models for Future Software Processes: COCOMO 2.0,” Annals of

Software Eng., Vol. 1, 1995, pp. 57-94.

1. K-State Master of Software Engineering web site, “MSE Portfolio Requirements,”
2. November 28, 2011; http://mse.cis.ksu.edu/portfolio.html.
3. Center for Systems and Software Engineering web site, “COCOMO II,” December 4, 2011: http://sunset.usc.edu/csse/research/COCOMOII/cocomo\_main.html.
4. The Code Project web site, “Software Project Cost Estimates Using COCOMO II Model,” December 4, 2011: http://www.codeproject.com/KB/architecture/cocomo2.aspx.
5. Naval Postgraduate School web site, “COCOMO II - Constructive Cost Model,” December 4, 2011: http://diana.nps.edu/~madachy/tools/COCOMOII.php.
6. Center for Software Engineering, USC, COCOMO II: Model Definition Manual Version 2.1, 2000.
7. The Code Project web site, “Calculating Function Points,” December 4, 2011: <http://www.codeproject.com/KB/architecture/Calculate_Function_Point.aspx>.
8. USC Center for Software Engineering website, “COCOMO II Affiliates,” December 4, 2011: http://csse.usc.edu/csse/affiliate/private/COCOMOII\_Driver+Calc\_Ss/SpreadSheet-COCOMOII.html.

## Terms

COCOMO is short for COnstructive COst MOdel.

SLOC is an acronym for Source Lines Of Code. These are lines of code that are neither comment or whitespace.

UFP is an acronym for Unadjusted Function Points.

# Cost Estimate

## COCOMO 2.0

# Architecture Elaboration Plan

The following subsections detail the tasks that will be completed during the elaboration phase of the project.

## Revise Vision Document

## Revise Project Plan

## Create Formal Specification

## Create Architectural Design

## Create Test Plan

## Conduct Technical Inspection

## Create Executable Architecture Prototype

# Implementation Plan: Deliverables

Deliverables statement

## Action Items

adf

## Technical Inspection Letters

asdf

## Component Design Document

adsf

## User Manual

asfd

## Source Code

af

## Assessment Evaluation

asdf

## Project Evaluation


asdf

## References

adf

# Implementation Plan: Work Breakdown Structure

Words about the work breakdown structure here…



## Inception Phase

asdf

## Elaboration Phase

asdf

## Production Phase

asdf

# Maintenance?